ECE 565 - DATA MINING

Weekly Progress Report Template

Deadline: Every Tuesday by 11:59 PM

Spring 2026

Instructor: Asst. Prof. Dr. Asli Eyecioglu Ozmutlu

INSTRUCTIONS 1. Fill out this report every week with your project progress. 2. Submit as PDF (StudentID_Surname_Week#.pdf) on Canvas by Tuesday 11:59 PM. 3. Include actual results (numbers, tables, figures) — not just descriptions of what you plan to do. 4. Compare your results against the papers from your proposal. Use the comparison table provided. 5. Be honest about problems. If something didn't work, explain why and what you tried. 6. The 'Next Week Plan' section is your commitment — I will check it against the following week's report.

# WEEKLY PROGRESS REPORT

| Student Name: | Resul Ozkale | Student ID: | 2540041007 |
| --- | --- | --- | --- |
| Week Number: | Week 13 | Date: | May 12, 2026 |
| Project Title: | SCRE-Credit: Stability- and Cost-Regularized Ensemble for Credit Risk |  |  |
| Dataset: | Primary: UCI Default of Credit Card Clients / Taiwan. External validation: FICO HELOC. German Credit / Option A is archived and out of active scope. |  |  |

## SECTION 1: Work Completed This Week

Describe concretely what you accomplished this week. Use the checklist below and provide details for each completed item.

| Status | Task | Details / Evidence |
| --- | --- | --- |
| Done | Data loading & exploration | No scope change this week. Taiwan remains the primary dataset and HELOC remains the external validation dataset. German Credit / Option A remains archived and out of active scope. |
| Done | Data cleaning / preprocessing | No new dataset or target-derived feature was added. The V2 protocol explicitly protects the test set: model/policy selection is validation-only, and test is held-out evidence only. |
| Done | Feature engineering review | The existing row-wise Taiwan and HELOC features were kept frozen. The final-attempt experiments did not introduce new features, so the earlier leakage controls remain intact. |
| Done | Validation protocol repair | The previous NOT READY issue was addressed by creating selection_protocol_v2, validation-only candidate registries, locked final policies, and separate held-out test evidence tables. |
| Done | Manual-review cost correction | Manual-review cost is now modeled separately from binary FN/FP cost. Review workload cost and review-adjusted cost are documented rather than being treated as identical to binary expected cost. |
| Done | False-positive reduction experiments | Completed precision-constrained thresholds, cost-matrix sensitivity, manual-review band optimization, eligible model selection, and false-positive profile analysis. |
| Done | Final attempt stress tests | Completed strict literature reproduction, advanced imbalance boosting, deep tabular / BP-NN reproduction, EBM/monotonic models, capacity-aware review, and decision-curve analysis. |
| Done | Final selection and audit | V2 audit is READY. The later final-attempt audit is BLOCKED due to manual-review metric-consistency issues, not because of detected test leakage. |

## SECTION 1b: Show Your Work

Paste or attach at least one piece of evidence from this week: a code output, a plot, a table of results, a screenshot, or a confusion matrix. Do NOT submit a report with only text and no evidence.

| Evidence | Model / policy | Precision | Recall | Specificity | FP | FN | Cost | MR rate | Comment |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Taiwan V2 locked policy | CatBoost manual-review band | 0.529 | 0.575 | 0.854 | 680 | 564 | 2705.500 | 0.295 | Defensible report-ready baseline. |
| HELOC V2 locked policy | Scorecard manual-review band | 0.683 | 0.846 | 0.574 | 403 | 158 | 764.500 | 0.270 | Strong interpretable external-validation baseline. |
| Taiwan final attempt | XGBoost manual-review | 0.499 | 0.597 | 0.830 | 795 | 220 | 2775.500 | 0.293 | Did not clearly replace V2; precision and cost worse than V2. |
| HELOC final attempt | Scorecard manual-review | 0.683 | 0.846 | 0.574 | 403 | 158 | 764.500 | 0.270 | Essentially preserves V2 HELOC decision. |

Important transparency note: V2 is currently the report-ready result. The later final-attempt package is useful and methodologically informative, but its final locked-test manual-review table is blocked by metric-consistency audit failures. No test-selection leakage was detected.

## Additional Evidence: What Changed Since Week 12

| Experiment / artifact | What was tested | Outcome | Interpretation |
| --- | --- | --- | --- |
| Strict literature reproduction | Boosting + SMOTE variants, including KMeansSMOTE | No clear leakage-free jump beyond V2 | High literature-style scores were not reproduced under natural test distribution. |
| Advanced imbalance boosting | CatBoost / XGBoost / LightGBM class-weight and calibration variants | Useful validation candidates, but not a clean V2 replacement | Taiwan validation improved for XGBoost, but held-out evidence did not justify replacing V2. |
| Deep tabular / BP-NN | MLP/BP neural network variants | No operational win | Some raw metrics improved, but recall/cost trade-off was not better than V2. |
| Interpretable middle models | EBM, monotonic LightGBM, monotonic XGBoost, refined scorecard | Useful governance evidence | Monotonic/scorecard models remain valuable, especially as interpretable benchmarks. |
| Capacity-aware manual review | Top-K review prioritization | Strong practical framing | SCRE-Optimized performed well as a ranking/review-prioritization component. |
| Decision curve | Net benefit across threshold probabilities | Useful decision-support evidence | Supports screening/manual-review framing rather than automatic rejection. |
| Final brutal audit | Leakage and metric consistency audit | BLOCKED | No test-selection leakage found, but final-attempt manual-review metric rows need denominator repair. |

## SECTION 2: Preliminary Results & Literature Comparison

Report your current numerical results and compare them against the papers from your proposal. Fill in the table below.

| Model / Paper | Method | Accuracy | F1-Score | AUC-ROC | Other Metric | Best? | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Alam et al. (2020) | GBDT + K-means SMOTE on Taiwan | ~0.887 | NR | NR | High accuracy | Not matched | Week 13 reproduction did not show a comparable leakage-free jump. |
| K-means SMOTE + BP NN (2021) | Class imbalance handling + neural net | NR | NR | 0.929 | AUC jump reported | Not matched | Deep tabular and KMeansSMOTE experiments did not produce a reliable operational breakthrough. |
| Interpretable DL + XAI (2023) | Deep model with XAI | 0.835 | NR | NR | Sensitivity 0.882; specificity 0.988 | Not claimed | This project remains more conservative and audit-focused. |
| DNN empirical study (2025) | Deep neural network on Taiwan | 0.818 | 0.482 | 0.770 | G-mean 0.603 | Partial context | Our neural reproduction did not beat the safer V2 operational policy. |
| Week 12 old aggressive model | CatBoost cost threshold | 0.627 | 0.490 | 0.785 | Precision 0.351; recall 0.809; cost 3247 | Problem baseline | High recall but too many false positives. |
| Week 13 V2 report-ready result | CatBoost manual-review band | NA | NA | NA | Precision 0.529; recall 0.575; specificity 0.854; cost 2705.500 | Best safe Taiwan baseline | More operationally defensible than automatic rejection. |
| Week 13 HELOC result | Scorecard manual-review band | NA | NA | NA | Precision 0.683; recall 0.846; specificity 0.574; cost 764.500 | Best safe HELOC baseline | Interpretable and externally useful. |
| SCRE-Credit role | Reliability-aware framework / ranking component | NA | NA | NA | Strong for framework and capacity-ranking discussion | Framework, not universal winner | Should not be claimed as dominating all individual models. |

## SECTION 2b: Results Discussion

Q1: Compared with Week 12, the most important improvement is methodological. Final model and policy selection is now validation-only, and held-out test results are reported only after policy locking.

Q2: The Week 12 problem was that the cost-optimal CatBoost threshold was too aggressive: high recall, low precision, and many false positives. Week 13 addressed this by moving toward constrained thresholding and manual-review policies.

Q3: The V2 Taiwan policy is more operationally defensible than the old cost-threshold policy because precision increased to 0.529, specificity increased to 0.854, and the system is framed as manual-review screening rather than automatic rejection.

Q4: Strict literature reproduction did not produce the very high scores reported in some papers when resampling was kept inside training folds and the test distribution remained natural. This supports a careful, leakage-aware discussion rather than a claim of state-of-the-art accuracy.

Q5: SCRE-Credit should be retained as a reliability-aware framework and review-ranking component. It should not be presented as a model that beats CatBoost, Scorecard, XGBoost, and LightGBM in every metric.

## SECTION 3: Challenges & Problems Encountered

Describe any problems you faced this week. Be specific about error messages, unexpected results, or conceptual difficulties.

| Problem | What I Tried / Found | Status (Solved / Ongoing) |
| --- | --- | --- |
| Final-attempt audit BLOCKED | Final locked-test manual-review rows failed metric-consistency identities. Recall, specificity, and F1 were not always recomputable from displayed confusion counts. | Ongoing - repair needed before final-attempt tables can replace V2. |
| V2 vs final attempt decision | Final-attempt Taiwan XGBoost increased recall slightly but worsened precision, specificity, FP count, and review-adjusted cost compared with V2. | Ongoing - V2 remains safer for report. |
| Manual-review denominator complexity | Manual-review policies mix full-population metrics, auto-decision-only metrics, and review workload cost. These must be separated in final tables. | Ongoing - next technical fix. |
| No automatic rejection claim | Precision and false positives remain too sensitive for direct automatic credit rejection. | Solved by safe wording. |
| Literature score gap | Leakage-free reproduction did not match very high published scores. This is likely due to protocol differences, resampled testing, threshold choices, or weaker leakage controls in some comparisons. | Solved as methodological discussion. |

## SECTION 4: Plan for Next Week

List 3-5 specific, measurable tasks you will complete by next Tuesday. These will be checked against your next report.

| # | Planned Task (be specific) | Expected Deliverable |
| --- | --- | --- |
| 1 | Repair final-attempt locked-test manual-review metric tables. | Separate full-population metrics, auto-decision metrics, manual-review counts, review workload cost, and binary cost. |
| 2 | Re-run final-attempt brutal audit after the table repair. | Updated final_attempt_audit.md showing whether the BLOCKED status is resolved. |
| 3 | Decide final report baseline. | Use V2 as the main report result unless the repaired final attempt clearly passes audit and improves operational balance. |
| 4 | Draft final project report sections. | Methods, validation protocol, datasets, model comparison, manual-review policy, capacity analysis, limitations, and safe claims. |
| 5 | Prepare final figures and appendix tables. | Manual-review workflow, capacity@K/lift curves, decision curve, V2 locked results, claim-control matrix, and audit summary. |

## SECTION 5: Self-Assessment

| Question | Your Answer |
| --- | --- |
| Did you complete the plan from last week? | Yes. Precision-constrained thresholds, cost sensitivity, decision curve analysis, training-level imbalance testing, and manual-review optimization were all implemented. |
| Are you on schedule? | Mostly yes. V2 is report-ready. The final-attempt extension is not yet report-ready because of the metric-consistency audit block. |
| What is the current completion percentage? | Approximately 90% if V2 is used as the final report baseline; approximately 80-85% if the final-attempt package must become the main result. |
| What do you need help with? | Feedback on whether the final report should emphasize the V2 READY policy or include the final attempt only as a stress-test appendix. |
| Most important safe conclusion | The project should be presented as a credit-risk screening and manual-review prioritization framework, not as an automatic credit rejection system. |

Safe current claim: The project supports credit-risk screening and manual-review prioritization. It does not support automatic credit rejection. V2 is the current defensible report-ready baseline; the final-attempt experiments are valuable stress tests but need one more metric-consistency repair before they can replace V2 as the main final result.