ECE 565 - DATA MINING

Weekly Progress Report Template

Deadline: Every Tuesday by 11:59 PM

Spring 2026

Instructor: Asst. Prof. Dr. Asli Eyecioglu Ozmutlu

INSTRUCTIONS 1. Fill out this report every week with your project progress. 2. Submit as PDF (StudentID_Surname_Week#.pdf) on Canvas by Tuesday 11:59 PM. 3. Include actual results (numbers, tables, figures) — not just descriptions of what you plan to do. 4. Compare your results against the papers from your proposal. Use the comparison table provided. 5. Be honest about problems. If something didn't work, explain why and what you tried. 6. The 'Next Week Plan' section is your commitment — I will check it against the following week's report.

# WEEKLY PROGRESS REPORT

| Student Name: | Resul Ozkale | Student ID: | 2540041007 |
| --- | --- | --- | --- |
| Week Number: | Week 1 - implementation progress | Date: | April 27, 2026 |
| Project Title: | SCRE-Credit: Stability- and Cost-Regularized Ensemble for Credit Risk |  |  |
| Dataset: | Primary: UCI Default of Credit Card Clients / Taiwan. External validation: FICO HELOC. German Credit / Option A is archived and out of active scope. |  |  |

SECTION 1: Work Completed This Week

Describe concretely what you accomplished this week. Use the checklist below and provide details for each completed item.

| ☐ | Task | Details / Evidence |
| --- | --- | --- |
| Done | Data loading & exploration | Completed for Taiwan and HELOC. Taiwan is the primary dataset; HELOC is external validation. German Credit / Option A and old report drafts were moved under archive. |
| Done | Data cleaning | Completed robust cleaning/audit scripts. Taiwan: 30,000 rows, target rate 22.12%. HELOC: 9,871 rows, target rate 52.03%. Outputs include taiwan_data_audit.csv, heloc_data_audit.csv, and heloc_cleaning_decisions.csv. |
| Done | Preprocessing implementation | Completed stratified 60/20/20 train/validation/test split, train-only fit policy, ColumnTransformer preprocessing, and leakage checklist. Resampling is isolated to imblearn pipelines. |
| Done | Feature engineering | Completed row-wise Taiwan credit-behavior features and aligned HELOC risk proxies. Feature dictionaries were exported; ID and target-derived fields are excluded. |
| Done | Model training | Completed majority, logistic, class-weighted logistic, decision tree, random forest, scorecard, XGBoost, LightGBM, CatBoost, SMOTENC+XGBoost, and monotonic variants. |
| Partial | Hyperparameter tuning | Partially completed. Taiwan LightGBM finished 100/100 trials with 5x3 repeated stratified CV. HELOC 50-trial run is still pending because the default Optuna pool exceeded 30 minutes and the HELOC-only run was interrupted. |
| Done | Evaluation & metrics | Completed accuracy, precision, recall, F1, specificity, ROC-AUC, PR-AUC, Brier score, calibration diagnostics, threshold/cost analysis, and manual-review band analysis. |
| Partial | Explainability (SHAP/LIME) | Initial SHAP/LIME and faithfulness output files exist, but the full 50-seed SHAP stability experiment has not yet been run. I will not claim explanation stability yet. |
| Done | Visualization / figures | Generated target distributions, Optuna plots for completed runs, calibration curves, cost curves, threshold tradeoff plots, SHAP/LIME outputs, and stability/faithfulness output folders. |
| Done | Other (specify) | Project scope was rewritten as a research pipeline around SCRE-Credit, not a final report draft. PROJECT_SCOPE.md now documents active scope, non-claims, datasets, and research questions. |

SECTION 1b: Show Your Work

Paste or attach at least one piece of evidence from this week: a code output, a plot, a table of results, a screenshot, or a confusion matrix. Do NOT submit a report with only text and no evidence.

Concrete evidence from current artifacts: Item ¦ Result ¦ Comment Taiwan data audit ¦ 30,000 rows, 40 model columns, default rate 22.12% ¦ Missing values and duplicate full rows reported; negative bill amounts are retained and audited. HELOC data audit ¦ 9,871 rows, 31 model columns, bad-flag rate 52.03% ¦ Special negative codes are documented through the cleaning-decisions table. Taiwan RF baseline test ¦ Acc 0.818, F1 0.468, ROC-AUC 0.780, PR-AUC 0.560 ¦ Untuned baseline; test used only for final evaluation rows. Taiwan CatBoost test ¦ Acc 0.818, F1 0.466, ROC-AUC 0.785, PR-AUC 0.565 ¦ Best current untuned boosting result by PR-AUC on Taiwan. SCRE-Credit Taiwan ¦ t=0.50: Acc 0.815, F1 0.523, ROC-AUC 0.783, PR-AUC 0.565 ¦ Cost threshold 0.25 cuts FN=5/FP=1 expected cost from 3980 to 3338 (16.1% improvement). SCRE-Credit HELOC ¦ t=0.50: Acc 0.732, F1 0.747, ROC-AUC 0.807, PR-AUC 0.813 ¦ External validation is promising, but the best cost threshold 0.10 uses very high recall and low specificity; this needs careful interpretation. Reproducibility check ¦ pytest: 26 passed; environment versions exported. ¦ LightGBM feature-name warning was fixed by preserving pandas output through sklearn pipelines. Important transparency note: HELOC Optuna is not complete in the current artifacts. I did not mark it as completed. New literature checked this week: Chen et al. (2024) on SHAP/LIME instability under imbalance; Lin & Wang (2025) on SHAP stability for Taiwan credit-card default; Ballegeer et al. (2025) on cost-sensitive credit scoring and explanation-stability tradeoffs. You can access all my results and code via my GitHub link; godsoftware/Data_Mining_Project

SECTION 2: Preliminary Results & Literature Comparison

Report your current numerical results and compare them against the papers from your proposal. Fill in the table below.

| Model / Paper | Method | Accuracy | F1-Score | AUC-ROC | Other Metric | Best? | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Alam et al. (2020) | GBDT + K-means SMOTE on Taiwan | ~0.887 | NR | NR | Reported high accuracy | No | Proposal benchmark; likely not directly comparable until split/CV protocol is matched. |
| K-means SMOTE + BP NN (2021) | Class imbalance handling + neural net | NR | NR | 0.929 | AUC improved 0.765 to 0.929 | No | Very strong AUC claim; must be checked for protocol differences before comparing. |
| Interpretable DL + XAI (2023) | Deep model with XAI | 0.835 | NR | NR | Sensitivity 0.882, specificity 0.988 | No | Included from proposal; current work is not yet claiming to exceed it. |
| DNN empirical study (2025) | Deep neural network on Taiwan | 0.818 | 0.482 | 0.770 | G-mean 0.603 | No | Closest to current Taiwan metrics; our SCRE cost/recall setting has higher F1 but lower accuracy at cost-optimal threshold. |
| Lin & Wang (2025) | 100 XGBoost seeds + SHAP stability | 0.795 | NR | 0.777 | Kendall W ~0.98 all features | No | Most relevant new benchmark for planned SHAP stability work. |
| MY Baseline Model | Random Forest, train-fitted preprocessing | 0.818 | 0.468 | 0.780 | PR-AUC 0.560 | No | Honest baseline; no hyperparameter tuning. |
| MY Proposed Model | SCRE-Credit ensemble + cost thresholding | 0.815 | 0.523 | 0.783 | PR-AUC 0.565; cost -16.1% | Partial | Promising on cost-sensitive decision policy, but not yet a final claim because full stability and ablation tests remain. |

Note: Replace 'Other Metric' with the metric most relevant to your project (e.g., RMSE for regression, MCC for imbalanced classification, AUPRC for fraud detection, NASA Score for RUL prediction).

SECTION 2b: Results Discussion

Answer the following questions based on your results table above:

Q1: Current Taiwan discrimination is in the same range as several recent Taiwan studies, but below the strongest proposal claims such as the 2021 AUC=0.929 result. The most honest comparison is that the project is currently competitive with modest DNN/XGBoost benchmarks, not state-of-the-art. Q2: Lower literature numbers may be due to different train/test protocols, resampling choices, leakage risk, or papers reporting validation/CV rather than a held-out test. I will only compare final results after matching evaluation policy and adding confidence intervals. Q3: Current results are not suspiciously high. That is good: they look realistic for Taiwan default prediction. Leakage checks are implemented, and test rows are marked separately in output tables. Q4: The expected novelty is not raw accuracy. The intended contribution is a transparent ensemble selection rule that balances PR-AUC/ROC-AUC, recall, calibration, expected misclassification cost, and explanation reliability/stability.

SECTION 3: Challenges & Problems Encountered

Describe any problems you faced this week. Be specific about error messages, unexpected results, or conceptual difficulties.

| Problem | What I Tried | Status (Solved / Ongoing) |
| --- | --- | --- |
| Full Optuna run did not finish within the interactive window. | Tried default model pool and then narrowed to LightGBM. Taiwan 100-trial LightGBM completed; HELOC 50-trial run is queued for manual long execution. | Ongoing - should be run from terminal outside interactive work. |
| LightGBM warning: X does not have valid feature names. | Updated model pipelines so preprocessing outputs pandas DataFrames where supported; verified with a warning-capture check. | Solved. |
| Proposal scope changed after initial proposal. | Archived German Credit / Option A and old report drafts. Active scope is now Taiwan primary + HELOC external validation + SCRE-Credit. | Solved and documented in PROJECT_SCOPE.md. |

SECTION 4: Plan for Next Week

List 3-5 specific, measurable tasks you will complete by next Tuesday. These will be checked against your next report.

| # | Planned Task (be specific) | Expected Deliverable |
| --- | --- | --- |
| 1 | Run HELOC Optuna 50-trial LightGBM job with 5x3 repeated stratified CV. | Updated best_params.csv / optuna_trials.csv with HELOC results and saved study joblib. |
| 2 | Run the full SHAP stability experiment with 50 seeds for the selected final model family. | shap_stability_rankings.csv, stability summary plots, and a no-overclaim paragraph for the report. |
| 3 | Add SCRE-Credit ablation: without cost term, without calibration term, without stability/faithfulness proxy. | Ablation table showing which term changes PR-AUC, recall, Brier, and expected cost. |

SECTION 5: Self-Assessment

| Question | Your Answer |
| --- | --- |
| Overall project completion (%) | 65% for the experimental pipeline; lower for the final paper/report because ablation and full explanation-stability claims are still pending. |
| Did you complete last week's planned tasks? (Yes / Partially / No) | Partially. The project was substantially rebuilt and core experiments run, but HELOC Optuna and full 50-seed SHAP stability remain unfinished because they are long jobs. |
| If not, why? | The default Optuna search space was too expensive for the interactive session. I stopped short of making unverified claims and will run long jobs explicitly from terminal. |
| Are you on track to finish the project on time? | Yes, if the remaining long-running jobs are scheduled manually and the next report focuses on ablation/stability rather than adding new model families. |
| Do you need help from the instructor? If yes, on what? | Potentially yes: feedback on whether cost-sensitive thresholding plus explanation-stability analysis is an acceptable novelty focus for the course project. |

# SUGGESTED WEEKLY MILESTONES

Use this as a guide for pacing your project. We assume you have already done 1-5. Your weekly reports should roughly follow this timeline.

| Week | Focus Area | Expected Tasks | Expected Deliverables |
| --- | --- | --- | --- |
| 1 | Data Loading & EDA | Load dataset, check shape/types/missing values, compute basic statistics, create distribution plots | EDA summary table, 2-3 distribution plots, dataset description |
| 2 | Data Cleaning & Preprocessing | Handle missing values, remove duplicates, filter outliers, encode categoricals, apply scaling | Clean dataset stats, before/after comparison, preprocessing pipeline code |
| 3 | Feature Engineering | Create domain-specific features, feature selection (MI, SHAP, chi-square), create final feature set | Feature importance ranking, selected feature list with justification |
| 4 | Baseline Model | Train 2-3 baseline models (e.g., LR, RF, single XGBoost) with default parameters, evaluate with proper CV | Baseline comparison table with 3+ metrics, confusion matrix |
| 5 | Imbalance Handling & Ablation | Compare SMOTE/ADASYN/cost-sensitive, test feature set variants (ablation study) | Comparison table: original vs. engineered features, sampling strategies |
| 6 | Proposed Model Implementation | Implement your novel methodology (stacking, autoencoder features, physics-informed pipeline, etc.) | Proposed model results vs. baseline vs. literature comparison table |
| 7 | Hyperparameter Optimization | Run Optuna/GridSearch/Bayesian optimization, fine-tune the best model | Optimized hyperparameters, before/after tuning comparison |
| 8 | Explainability & Analysis | Run SHAP/LIME, create explanation plots, analyze feature importance, stability testing | SHAP summary plot, LIME examples, feature importance comparison |
| 9 | Final Evaluation & Writing | Final hold-out test evaluation, bootstrap CIs, compile all results, start writing final report | Complete results table, all figures finalized |
| 10 | Final Report Submission | Write discussion, conclusion, limitations, future work. Format and submit. | Final PDF report |

# WEEKLY REPORT GRADING CRITERIA

Each weekly report will be assessed on the following criteria:

| Criterion | Weight | Description |
| --- | --- | --- |
| Progress Evidence | 30% | Did the student make tangible progress? Is there concrete evidence (code output, results, figures)? |
| Results & Comparison | 30% | Are numerical results reported? Are they compared against the literature from the proposal? Is the comparison table filled in? |
| Critical Thinking | 20% | Does the student explain why results are better/worse than literature? Are problems analyzed thoughtfully? Is the student self-aware about overfitting/leakage risks? |
| Planning & Commitment | 20% | Is the next-week plan specific and measurable? Were last week's plans actually completed? Is the project on track? |

IMPORTANT WARNINGS - Reports with NO numerical results or evidence will receive 0 for 'Progress Evidence'. - Submitting the same content two weeks in a row will receive 0 for 'Progress Evidence'. - If results exceed the literature by a suspiciously large margin, you must explain why. Unexplained perfect scores will be flagged. - AI-generated text is not a substitute for your own analysis. Show YOUR understanding of YOUR results. - Late submissions: same policy as the project proposal (up to 1 hour = 25% penalty, after 1 hour = not accepted).